## Slide 1: Steering meeting: 6
2018-12-17

## Slide 2: Outline
Project status
Last week's accomplishments
  What we planned to do...
  What we actually did...
Time report
This week's plan
Identified issues
Questions

## Slide 3: Project status
We are on time, we lack updates from Zaid and Matko though.
Not connected Backend with Table

## Slide 4: Last week's accomplishments What we planned on doing:
Work on the Design document feedback.
Prepare class presentation.
Started with design and improve it as we go
GIT-lecture
Frontend:
Implement NavBar functionality.
Create the rest of the tables.
Make a component that talks to server and callback all tabs (observer)
Improve timelines
Backend:
Connect with Frontend (tables)
Send data to database

## Slide 5
Design document
Responsible person has been sick. However, it is not a high priority at the moment.
What we actually did...

## Slide 6: What we actually did...
Class presentation
Class presentation has been done.

## Slide 7: What we actually did...
Design
Discussion have been made. No major decisions have been made.

## Slide 8: What we actually did...
GIT-lecture
Had a meeting were we tried to get everybody up to date with GIT. Wrote an PDF with some useful commands and hints to facilitate the start.

## Slide 9: What we actually did ...
NAVBAR
Connect to other pages with Router
Works now

## Slide 10: What we actually did...
Frontend: Created the rest of the tables.
- People
- Projects
- Spending
- Remaining
- End Balance

## Slide 11: What we actually did...
Frontend: Make a component that talks to server and callback all tabs (observer)

## Slide 12: What we actually did...
Frontend: Improve timelines
Refactored the code
Implemented visual warnings if an allocation exceeds a projects end date
Set up events for different interactions with the allocations Lot of time spent on problems (the timeline component is a react abstraction that uses the original component internally, which causes some obstacles).

## Slide 13: What we actually did...
Backend: Connect with Frontend (tables)
Not done yet. High priority for next week.

## Slide 14: What we actually did...
Backend: Send data to database, and created (Delete, update, insert) operations for database objects.

## Slide 17: This week's plan
Work on the Design document feedback.​
Structure work for Christmas
Frontend:​
Structure with CSS
Global Save-button
Improve timeline
Fill tables.
Backend:
Connection with frontEnd

## Slide 18: Identified issues
Communication is still an issue
Some has done no implementation
Time report, make comments

## Slide 19
Name | Hours | TOTAL | What has been done
Filip | 6.5 | 36.5 | Creating the rest of the tables + experimented with their design options. Presentation slides. Design suggestion.
Matko | 2 | 32 | Working on design document. Sick.
Osamah | 10 | 42 | Presentation + run react project + try connect database to react
Zaid |  | 29 | In bed sick
Christoffer | 14 | 62.5 | Refactored code, worked on the timeline, wrote a short pdf about GIT.
Mohammed | 17 | 50.5 | Prepared for presentation, finished the primary query's files, looking for ideas to connect backend to frontend.
Sai | 8 | 40 | Presentation, working with Osamah on fetch and trying to connect database to react
Erika | 10.5 | 56 | Fixed navbar functionality, administrative stuff, learning CSS combined with React and mostly been in bed being sick.
GROUP | 7 | 27 | Meetings, attending design presentation

## Slide 20: Questions